Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-8056 |
| Project Name | Blog Nest |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Project Name: BlogNest – AI-Powered Blog Management System

Project Description: BlogNest is a blog management system that allows users to create, edit, organize and publish blog posts. It includes AI-powered content generation, user authentication, role-based access and comment management.

## Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for BlogNest by entering my name, email and password. | 2 | High | Bala |
| Sprint-1 | Registration | USN-2 | As a user, I can receive a confirmation message after successful registration. | 1 | High | Bala |
| Sprint-2 | Registration | USN-3 | As a user, I can register using Gmail authentication, if supported. | 3 | Medium | Bala |
| Sprint-1 | Login | USN-4 | As a user, I can log in using my registered email and password. | 2 | High | Bala |
| Sprint-1 | Authentication | USN-5 | As a user, I can securely access the application using JWT authentication. | 3 | High | Bala |
| Sprint-1 | Dashboard | USN-6 | As an author, I can view my dashboard and access my blog management options. | 3 | High | Bala |
| Sprint-2 | Blog Management | USN-7 | As an author, I can create and save a new blog post. | 3 | High | Bala |
| Sprint-2 | Blog Management | USN-8 | As an author, I can edit and update my existing blog posts. | 2 | High | Bala |
| Sprint-2 | Blog Management | USN-9 | As an author, I can delete my blog posts when required. | 2 | Medium | Bala |
| Sprint-2 | Categories and Tags | USN-10 | As an author, I can organize blog posts using categories and tags. | 3 | Medium | Bala |
| Sprint-3 | AI Content Generation | USN-11 | As an author, I can generate blog content using Google Gemini AI. | 5 | High | Bala |
| Sprint-3 | AI Summarization | USN-12 | As a reader, I can view an AI-generated summary of a blog post. | 3 | Medium | Bala |
| Sprint-3 | Comment Management | USN-13 | As a reader, I can add comments to blog posts. | 3 | Medium | Bala |
| Sprint-3 | Admin Management | USN-14 | As an admin, I can manage users and their access permissions. | 5 | High | Bala |
| Sprint-3 | Testing | USN-15 | As a developer, I can test API endpoints and verify error handling. | 3 | High | Bala |

## Sprint Estimation Summary

| Sprint | Main Deliverables | Total Story Points |
| --- | --- | --- |
| Sprint-1 | Registration, login, authentication and dashboard | 11 |
| Sprint-2 | Blog CRUD, categories and tags | 13 |
| Sprint-3 | AI features, comments, admin management and testing | 19 |
| Total | 15 user stories | 43 |

Note: Story points are estimated values for planning, not measured development time. Gmail authentication and confirmation email should be included only if those features are implemented in the project. Team member names can be changed to match your actual project team.